AI Interview Assistant

Project Guide, Role Division & Working Handbook

A complete, beginner-friendly reference for a 2-person team

Team Members: _________Amna Noor Khan_____________  &  _______Usama Ahsan_______________

Prepared: July 2026

# Table of Contents

Table of Contents	2

1. Project Overview	4

1.1 What We Are Building	4

1.2 How It Works — The Four Stages	4

1.3 Technology Stack	4

2. Team Roles & Responsibilities	5

2.1 Person A — AI / Machine Learning Engineer	5

Folders Owned	5

Responsibilities	5

2.2 Person B — Web Developer (Backend + Frontend)	5

Folders Owned	5

Responsibilities	5

2.3 Shared Responsibilities (Both People)	6

3. The Data Contract — How the Two Sides Connect	7

3.1 Resume Parser Output → Question Generator Input	7

3.2 Question Generator Output → Used by Backend & Frontend	7

3.3 Evaluator Output → Used by Backend & Frontend	7

4. Detailed Task Breakdown & Expected Timeline	8

Phase 0 — Setup & Contract Agreement	8

Phase 1 — Resume Parsing (Person A)	8

Phase 2 — Question Generation (Person A)	8

Phase 3 — Backend API (Person B)	9

Phase 4 — Frontend (Person B)	9

Phase 5 — AI Scoring / Evaluator (Person A)	10

Phase 6 — Integration & Polish (Both)	10

Phase 7 (Optional, Later) — Fine-Tuning SBERT	10

5. Working Guidelines	11

5.1 Git & GitHub Workflow	11

5.2 Coding Standards	11

5.3 Communication Guidelines	11

5.4 Testing Guidelines	11

6. AI Prompting Guide — What to Ask Claude for Each Task	12

6.1 General Prompting Tips (Both People)	12

6.2 Prompts for Person A (AI / ML Tasks)	12

Resume text extraction	12

Contact info extraction	12

Skill extraction	12

Question generation	12

AI answer scoring (SBERT)	13

Feedback generation	13

Fine-tuning SBERT (Phase 7, later)	13

6.3 Prompts for Person B (Web Dev Tasks)	13

Database schema	13

FastAPI upload endpoint	13

FastAPI answer submission endpoint	13

Streamlit frontend	14

7. Appendix	15

7.1 Full Folder Structure	15

7.2 Quick Glossary	15

7.3 Definition of Done (for the MVP)	16

# 1. Project Overview

## 1.1 What We Are Building

The AI Interview Assistant is a tool that helps a candidate practice for job interviews. A user uploads their resume (PDF), the system reads it, figures out their skills and projects, generates relevant interview questions, lets the candidate answer them, scores each answer using AI, and finally produces a report showing how well they did.

## 1.2 How It Works — The Four Stages

Every feature in this project fits into one of these four stages. Understanding this pipeline is the single most important thing before writing any code.

| Stage | Input | What Happens | Output |
| --- | --- | --- | --- |
| 1. Resume Parsing | Uploaded PDF file | Extract raw text, then pull out name, email, phone, skills, and project list | Structured JSON resume data |
| 2. Question Generation | Structured resume data | Match skills/projects to question templates and build a question list | List of interview questions + reference (ideal) answers |
| 3. Answer Evaluation | Candidate's typed answer + reference answer | Convert both texts into AI embeddings and compare their similarity | A numeric score (0–1) and written feedback |
| 4. Reporting | All scores + feedback for a session | Aggregate results and present them clearly | Final report shown to the candidate |

## 1.3 Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Resume/text processing | pypdf, Python regex | Read PDF files and pull out structured data |
| AI similarity scoring | sentence-transformers (SBERT), scikit-learn | Understand meaning of text and compare answers |
| Backend / API | FastAPI, Python | Connects the AI logic to the web app; stores data |
| Database | SQLite | Stores sessions, answers, and scores |
| Frontend / UI | Streamlit | What the candidate actually sees and interacts with |
| Version control | Git + GitHub | Where the code lives and how the team collaborates |

# 2. Team Roles & Responsibilities

This project splits cleanly into two halves because the connection between them is a simple, well-defined data format (explained in Section 3). One person focuses entirely on the “brain” of the app (the AI/ML logic), and the other focuses entirely on the “face” of the app (the web app the user actually touches). This lets both people work at the same time without blocking each other.

## 2.1 Person A — AI / Machine Learning Engineer

Owns everything that reads a resume, generates questions, and scores answers. Never has to write FastAPI or Streamlit code.

### Folders Owned

- resume_parser/  — PDF text extraction, contact info, skills, and project extraction

- question_generator/  — turning resume data into interview questions

- evaluator/  — AI-based answer scoring and feedback generation

- training/  — fine-tuning the SBERT model on your own dataset (later phase)

### Responsibilities

- Extract text reliably from different resume PDF formats

- Extract name, email, phone number using pattern matching

- Identify a candidate's skills and projects from resume text

- Design and maintain the question template library

- Generate meaningful interview questions from resume data

- Build and maintain the AI scoring pipeline (embeddings + similarity)

- Generate useful, honest feedback text based on scores

- Write standalone test scripts so their code can be verified without any web server running

- Document the exact input/output shape of every function for Person B

## 2.2 Person B — Web Developer (Backend + Frontend)

Owns everything the user sees and everything that stores data. Never has to write AI/ML logic — only calls Person A's functions.

### Folders Owned

- backend/  — FastAPI routes (api.py) and database logic (database.py)

- frontend/  — Streamlit pages the user interacts with

- reports/  — formatting the final report (PDF/HTML) for the candidate

### Responsibilities

- Build FastAPI endpoints that accept resume uploads and answer submissions

- Design the SQLite database schema (sessions, answers, scores)

- Wire each endpoint to the correct function inside Person A's modules

- Build the Streamlit interface: upload page, question/answer page, report page

- Handle errors gracefully (empty answers, bad file uploads, etc.)

- Style and polish the user interface so it is pleasant to use

- Write API tests to confirm each endpoint behaves correctly

- Keep the app usable and bug-free as new AI features are plugged in

## 2.3 Shared Responsibilities (Both People)

- Agreeing on and maintaining the data contract (Section 3) — do this together before writing feature code

- Code reviews on each other's pull requests, even outside your own area

- Keeping README.md and documentation updated

- Weekly (or bi-weekly) sync to check progress against the plan in Section 4

- Deciding together when a phase is “done enough” to move to the next one

# 3. The Data Contract — How the Two Sides Connect

This is the most important section in this document. The “contract” is simply an agreement on what a piece of data looks like when it passes from one person's code to the other's. As long as both people honor these shapes, they can build their halves completely independently and everything will connect correctly at the end.

## 3.1 Resume Parser Output → Question Generator Input

{ "name": "Ali Raza", "email": "ali.raza@email.com", "phone": "+92 300 1234567", "skills": ["python", "sql", "react"], "projects": [ {"title": "AI Resume Screener", "description": "Built with Python and scikit-learn"} ] }

## 3.2 Question Generator Output → Used by Backend & Frontend

{ "questions": [ { "id": 1, "question": "Can you explain the difference between a list and a tuple?", "type": "skill", "reference_answer": "Lists are mutable... tuples are immutable..." } ] }

## 3.3 Evaluator Output → Used by Backend & Frontend

{ "score": 0.82, "feedback": "Strong answer — covers the key concepts well." }

Golden Rule If you ever want to change one of these shapes (add a field, rename something), talk to your teammate FIRST. A silent change on one side will silently break the other side's code.

# 4. Detailed Task Breakdown & Expected Timeline

This project has no fixed deadline, so these are working estimates assuming each person spends roughly 1–2 hours per day, a few days a week. Adjust freely — the important thing is the order of phases, not the exact days.

## Phase 0 — Setup & Contract Agreement

Owner: Both  |  Expected time: 1 day

| Task | Owner | Details |
| --- | --- | --- |
| Set up GitHub repo with the agreed folder structure | Both | Use the structure from the earlier project skeleton discussion |
| Agree on and write down the data contract | Both | Copy Section 3 into docs/api_contract.md and refine together |
| Set up local Python environment + requirements.txt | Both | Everyone installs the same package versions |
| Create a shared communication channel | Both | WhatsApp/Discord/Slack — for quick questions, not full discussions |

## Phase 1 Resume Parsing (Person A)

Owner: Person A  |  Expected time: 2–3 days

| Task | Expected Time | Deliverable |
| --- | --- | --- |
| PDF text extraction (parser.py) | 3–4 hours | Function: extract_text_from_pdf(path) → str |
| Name/email/phone extraction (extractor.py) | 3–5 hours | Function: extract_contact_info(text) → dict |
| Skill extraction (skills.py) | 2–4 hours | Function: extract_skills(text) → list |
| Project extraction (projects.py) | 3–5 hours | Function: extract_projects(text) → list |
| Standalone test script + 3–5 sample resumes | 2–3 hours | demo script proving it works without a server |

## Phase 2 Question Generation (Person A)

Owner: Person A  |  Expected time: 1–2 days

| Task | Expected Time | Deliverable |
| --- | --- | --- |
| Build question template library (templates.py) | 2–3 hours | 10–20 skill-based question templates |
| Write generation logic (generator.py) | 2–3 hours | Function: generate_questions(resume_data) → dict |
| Test with different resume combinations | 1–2 hours | Confirms questions match the contract shape |

## Phase 3  Backend API (Person B)

Owner: Person B  |  Expected time: 2–3 days

| Task | Expected Time | Deliverable |
| --- | --- | --- |
| Design SQLite schema (database.py) | 2–3 hours | sessions and answers tables |
| Build /upload-resume endpoint | 3–4 hours | Accepts PDF, calls Person A's functions, returns questions |
| Build /submit-answer endpoint | 2–3 hours | Scores an answer, saves it, returns feedback |
| Build /report/{id} endpoint | 1–2 hours | Returns aggregated results for a session |
| API tests using FastAPI TestClient | 2–3 hours | Confirms each endpoint works without needing a UI |

## Phase 4  Frontend (Person B)

Owner: Person B  |  Expected time: 2–3 days

| Task | Expected Time | Deliverable |
| --- | --- | --- |
| Resume upload page | 2–3 hours | File uploader + “Start Interview” button |
| Question / answer page | 3–4 hours | Shows one question at a time, collects answers |
| Report page | 2–3 hours | Shows average score + per-question feedback |
| Styling & error handling | 2–4 hours | Friendly messages for bad uploads, empty answers, etc. |

## Phase 5 — AI Scoring / Evaluator (Person A)

Owner: Person A  |  Expected time: 2–4 days

| Task | Expected Time | Deliverable |
| --- | --- | --- |
| Set up sentence-transformers + pick base model | 1–2 hours | Working SBERT embedder (embedder.py) |
| Build similarity scoring (scorer.py) | 2–3 hours | Function: score_answer(user, reference) → float |
| Build feedback generator (feedback.py) | 2–3 hours | Function: generate_feedback(score) → str |
| Test scoring accuracy against sample Q&A pairs | 3–5 hours | A short accuracy report / sanity check notes |

## Phase 6 — Integration & Polish (Both)

Owner: Both  |  Expected time: 2–3 days

| Task | Owner | Expected Time |
| --- | --- | --- |
| Full end-to-end test: upload → answer → report | Both | 2–3 hours |
| Bug fixing across the integration seam | Both | 3–6 hours |
| UI polish and final touches | Person B | 2–4 hours |
| README + setup documentation | Both | 1–2 hours |

## Phase 7 (Optional, Later) — Fine-Tuning SBERT

Owner: Person A  |  Expected time: 1–2 weeks

Only start this once the full app already works end-to-end with a pretrained SBERT model. Fine-tuning improves accuracy but is not required for a working demo.

- Collect/build a labeled dataset of question-answer pairs with similarity scores (train.csv, validation.csv, test.csv)

- Write the training script (training/train.py)

- Evaluate the fine-tuned model against the base model (training/evaluate.py)

- Swap the fine-tuned model into evaluator/embedder.py if it performs better

Total Estimated Time for a Working MVP Roughly 2–3 weeks of part-time work (a few hours a day, a few days a week) for both people working in parallel on their own halves. Fine-tuning (Phase 7) can be done afterward, anytime.

# 5. Working Guidelines

## 5.1 Git & GitHub Workflow

- Never push directly to the main bran always create a feature branch (e.g. feature/resume-parser, feature/api-endpoints)

- Open a Pull Request (PR) even though there are only two of you it creates a review checkpoint

- The other person reviews and approves before merging

- Write clear commit messages: “Add skill extraction function”, not “update” or “fix stuff”

- Pull the latest main branch before starting new work each day to avoid conflicts

- Never commit data/resumes/, data/processed/, models/, or interview.db add them to .gitignore

## 5.2 Coding Standards

- Every function should have a short docstring explaining what it does, its input, and its output

- Follow the data contract exactly  do not silently rename or restructure fields

- Keep functions small and single-purpose (one function = one clear job)

- Person A's code should never import from backend/ or frontend/

- Person B's code should never contain scoring logic, regex extraction, or model code  only calls into Person A's functions

- Write at least one test per function in the tests/ folder

## 5.3 Communication Guidelines

- Quick sync (15–20 minutes) at least twice a week what's done, what's blocked, what's next

- If you're blocked on the other person's function, message them the exact input/output you expect rather than waiting silently

- Update a shared task board (Trello, GitHub Projects, or even a shared note) so both people always know current status

- When you change something in the contract (Section 3), message your teammate immediately, don't wait for the sync

## 5.4 Testing Guidelines

- Person A tests each function standalone with a script before it's wired into the API

- Person B tests each API endpoint using FastAPI's TestClient before wiring it into the UI

- Do a full end-to-end manual test together after each phase (upload a real resume, go through the flow)

- Keep a running list of edge cases: empty resume, resume with no skills matched, empty answer, very long answer, non-PDF file uploaded

# 6. AI Prompting Guide  What to Ask Claude for Each Task

This section gives ready-to-use prompts for an AI assistant (like Claude) for every task in the plan. Copy a prompt, fill in the bracketed details, and paste it to the AI. The better the input, the better the output — always include the exact contract shape from Section 3 when asking the AI to write connecting code.

## 6.1 General Prompting Tips (Both People)

- Always tell the AI the exact input and output format you need (paste the JSON shape from Section 3)

- Give the AI context: what the function will be used for and what calls it

- Ask for docstrings and basic error handling in the same prompt

- Ask the AI to also write a short test/example usage so you can verify it works immediately

- If something breaks, paste the full error message to the AI rather than describing it from memory

- Review AI-written code before merging — you are still responsible for understanding what it does

## 6.2 Prompts for Person A (AI / ML Tasks)

### Resume text extraction

I'm building a resume parser in Python. Write a function extract_text_from_pdf(file_path: str) -> str that uses the pypdf library to read a PDF resume and return its full text content. Include a docstring and handle the case where a page has no extractable text.

### Contact info extraction

Write a Python function extract_contact_info(text: str) -> dict that extracts a candidate's name, email, and phone number from resume text using regex. It must return exactly this shape: {"name": str or None, "email": str or None, "phone": str or None}. Include a short docstring and a usage example with a sample resume string.

### Skill extraction

Write a Python function extract_skills(text: str) -> list[str] that matches a predefined list of technical skills (give it 25-30 common ones like Python, SQL, React, Docker, AWS) against resume text and returns the matched skills, lowercase, deduplicated, and sorted alphabetically.

### Question generation

Write a Python function generate_questions(resume_data: dict) -> dict for an interview-prep app. Input shape: {skills: list[str], projects: [{title, description}]}. For each known skill, look up a question + reference_answer from a SKILL_TEMPLATES dictionary I will provide. For each project, generate a question asking about the candidate's contribution. Output shape must be exactly: {"questions": [{"id": int, "question": str, "type": "skill"¦"project", "reference_answer": str}]}.

### AI answer scoring (SBERT)

Write a Python function score_answer(user_answer: str, reference_answer: str) -> float using the sentence-transformers library with the 'all-MiniLM-L6-v2' model. Convert both texts to embeddings and return their cosine similarity rounded to 3 decimal places, as a value between 0 and 1. Handle the case where user_answer is empty by returning 0.0. Include a short usage example.

### Feedback generation

Write a Python function generate_feedback(score: float) -> str that returns encouraging but honest feedback text based on score thresholds: 0.75+ is a strong answer, 0.45-0.75 is partial, below 0.45 is weak. Keep each message to one sentence.

### Fine-tuning SBERT (Phase 7, later)

I have a CSV dataset with columns question, candidate_answer, reference_answer, similarity_score (0-1). Write a Python training script using sentence-transformers to fine-tune the 'all-MiniLM-L6-v2' model on this data using CosineSimilarityLoss. Include train/validation split, a training loop, and code to save the fine-tuned model to models/sbert/.

## 6.3 Prompts for Person B (Web Dev Tasks)

### Database schema

Write a Python module using sqlite3 (no ORM) with two tables: sessions (id, candidate_name, candidate_email) and answers (id, session_id, question, user_answer, score, feedback, foreign key to sessions). Include functions: init_db(), create_session(name, email) -> int, save_answer(session_id, question, user_answer, score, feedback), and get_session_report(session_id) -> list[dict].

### FastAPI upload endpoint

Write a FastAPI POST endpoint /upload-resume that accepts a PDF file upload, calls these existing functions (I'll paste their signatures): extract_text_from_bytes(bytes) -> str, extract_contact_info(text) -> dict, extract_skills(text) -> list, extract_projects(text) -> list, generate_questions(resume_data) -> dict. It should create a database session and return session_id, resume_data, and questions as JSON.

### FastAPI answer submission endpoint

Write a FastAPI POST endpoint /submit-answer using a Pydantic model with fields session_id: int, question: str, reference_answer: str, user_answer: str. It should call score_answer(user_answer, reference_answer) and generate_feedback(score) (I'll paste their signatures), save the result to the database, and return {"score": float, "feedback": str}.

### Streamlit frontend

Write a Streamlit app with three states stored in st.session_state: (1) a file uploader that POSTs a PDF to http://localhost:8000/ upload-resume and stores the returned session_id and questions, (2) a page that shows one question at a time with a text area and submits answers to /submit-answer, showing the score after each, (3) a final report page that GETs /report/{session_id} and displays the average score and per-question feedback.

Tip: Debugging Prompts When something breaks, use this template: “Here is my function: [paste code]. Here is the exact error I get: [paste full traceback]. Here is what I expected to happen: [describe]. What's wrong?” This gets far better answers than “this doesn't work, fix it.”

# 7. Appendix

## 7.1 Full Folder Structure

AI-Interview-Assistant/ ├── README.md ├── requirements.txt ├── docs/api_contract.md <- Section 3 lives here │ ├── resume_parser/ <- Person A │ ├── parser.py │ ├── extractor.py │ ├── skills.py │ └── projects.py │ ├── question_generator/ <- Person A │ ├── generator.py │ └── templates.py │ ├── evaluator/ <- Person A │ ├── embedder.py │ ├── scorer.py │ └── feedback.py │ ├── training/ <- Person A (later) │ ├── train.py │ └── evaluate.py │ ├── backend/ <- Person B │ ├── api.py │ └── database.py │ ├── frontend/ <- Person B │ └── app.py │ ├── data/ │ ├── resumes/ (git-ignored) │ ├── processed/ (git-ignored) │ └── datasets/ │ ├── models/ (git-ignored) │ └── tests/ ├── test_parser.py ├── test_generator.py ├── test_evaluator.py └── test_api.py

## 7.2 Quick Glossary

| Term | Meaning |
| --- | --- |
| SBERT | Sentence-BERT an AI model that turns text into numbers (embeddings) capturing its meaning |
| Embedding | A list of numbers representing the meaning of a piece of text |
| Cosine similarity | A math formula that measures how close two embeddings are (0 = unrelated, 1 = identical meaning) |
| API endpoint | A specific URL the frontend calls to ask the backend to do something |
| Contract | An agreed data format both sides promise to use so their code fits together |
| Fine-tuning | Further training an existing AI model on your own data to improve its accuracy for your specific task |

## 7.3 Definition of Done (for the MVP)

- A user can upload a real PDF resume

- The app extracts name, email, phone, skills, and projects correctly for most resumes

- At least 5–10 relevant interview questions are generated

- The candidate can answer each question and receive a score + feedback

- A final report shows all questions, answers, scores, and an overall average

- The app doesn't crash on a bad/blank/non-PDF upload